## Slide 1
EDUSPACED
Project Goal & Management Plan
A spaced-repetition study platform built on TypeScript, React, and the FSRS scheduling algorithm.
Technical Roadmap Overview
EduSpaced

## Slide 2
PROJECT GOAL
Help memorize
EduSpaced is a flashcard app that schedules every review using the FSRS algorithm (via ts-fsrs), so learners see each card exactly when they're about to forget it — not too soon, not too late.
01
Reduce wasted review time
Show cards only when memory is about to decay, not on a fixed calendar.
02
Keep the loop lightweight
Deck → Study → Rate → Next card, with optimistic UI for a snappy feel.
03
Lay groundwork for V2
Store full review history from day one so analytics and AI features need no rework.
WHY SPACED REPETITION
Reviewing at the right interval can cut total study time while improving long-term recall.
V1
Manual decks +
automatic scheduling
V2
AI-generated cards +
weak-deck insights
Core engine: ts-fsrs, wrapped in a dedicated srs-engine package for easy testing and mocking.
1 — Project Goal
EduSpaced

## Slide 3
ARCHITECTURE
Monorepo, shared types
React and Express live in one workspace so TypeScript interfaces and Zod schemas are written once and shared by both.
1
FRONTEND
React + Vite
Fast HMR and modern build tooling for the study UI.
2
STYLING
Tailwind CSS
Utility classes for rapid, consistent UI work.
3
BACKEND
Node.js + Express
Industry-standard server with a large middleware ecosystem.
4
VALIDATION
Zod
One schema validates API input on client and server.
5
DATABASE ORM
Prisma
Type-safe queries, migrations, strong SQLite support.
6
DATABASE
SQLite
Zero-config, file-based — right-sized for a semester project.
7
SRS ENGINE
ts-fsrs
Calculates review schedules with the FSRS algorithm.
8
DATA FETCHING
TanStack Query
Handles caching, loading state, and background refetch.
2 — Technology Stack
EduSpaced

## Slide 4
ROADMAP
Four phases
1
Weeks 1–2
Foundation
Monorepo + Prisma schema + Express boilerplate, JWT auth, Deck/Card CRUD.
DELIVERABLE
Users can create decks and add cards manually.
2
Weeks 3–4
Core Study Engine
Integrate ts-fsrs, build /study/due and /study/review, ship the React study session.
DELIVERABLE
V1 complete — studying works and dates update automatically.
3
Weeks 5–6
Polish & Analytics
CSV/JSON import-export, Recharts dashboard, full regression pass.
DELIVERABLE
V1 Final Release.
4
Weeks 7–8
Adaptive Features (V2)
Weak-deck recommendations; LLM integration to generate cards from text.
DELIVERABLE
V2 Release with smart suggestions and AI assistance.
4 — Development Roadmap
EduSpaced

## Slide 5
QUALITY
Testing method
E2E
Playwright
Integration
Supertest + in-memory SQLite
Unit
Jest / Vitest
E2E tests
Full user journey: login → create deck → add cards → study → check dashboard.
Integration tests
API endpoints end to end, e.g. create card → start session → rate → verify DB update.
Unit tests
StudyService and the SRS engine: a “Hard” rating must produce a sooner next-review date than “Easy.”
5 — Testing Strategy
EduSpaced

## Slide 6
RISK MANAGEMENT
Known risk
FSRS complexity
IMPACT
Buggy scheduling gives users bad review dates.
MITIGATION
Dedicated unit tests for the ts-fsrs wrapper, covering new and very old cards.
Client/server state sync
IMPACT
Study session state drifts during a session.
MITIGATION
Optimistic UI updates that revert on failure; server cache cleared between reviews.
Database performance
IMPACT
SQLite can lock up under concurrent writes.
MITIGATION
Use better-sqlite3 for synchronous access; queue writes if needed.
Scope creep
IMPACT
V2 features stretch out and delay V1.
MITIGATION
Strict V1/V2 branch separation — V1 must ship before V2 work begins.
6 — Risk Management
EduSpaced

## Slide 7
CI/CD & DEVOPS
Management
1
Push to any branch
GitHub Actions runs ESLint, Prettier, and unit tests automatically.
→
2
Open a PR
CI status must be green before merge — no broken code lands on main.
→
3
Merge to main
Docker images are built for the client and server.
→
4
Run locally / deploy
docker-compose runs the full app with SQLite in a consistent environment.
DOCKERIZATION - Future
A Dockerfile is maintained for both the server and the client, so the app runs identically on every machine — from a laptop to CI to a demo box.
7 — CI/CD & DevOps
EduSpaced